## Slide 1: Project Lifecycle

## Slide 2: Overview
What is Project Life cycle?
Project Life cycle : Phases
Initiation Phase
Planning Phase
Implementation Phase
Completion Phase

## Slide 3: What is project life cycle ?
The purpose is to meet the project’s objectives
Every project has a beginning, a middle and an end
A standard project typically has phases
The phases represent the path a project
The phases are from the beginning to its end

## Slide 4: Project LIFECYCLE PHASES
Initiation Phase
1
Completion Phase
4
Implementation Phase
3
Planning Phase
2

## Slide 5: Initiation Phase
The project objective or need is identified
The need is documented in a business case
A feasibility study is conducted to investigate
Approval is moved onto the detailed planning phase
A project is initiated to deliver the approved solution

## Slide 6: Planning phase
The project solution is further developed in detail
The project’s objective are planned
The team identifies all of the work to be done
The project’s tasks and resource requirements are identified (scope management)
The preparation of a project budget is done

## Slide 7: IMPLEMENTATION PHASE
The project plan is put into motion
Progress is continuously monitored
Progress information is being reported
The project is brought in course
After deliverable production, the project is ready for closure.

## Slide 8: COMPLETION PHASE
The emphasis is on releasing the final deliverables to the customer
Handing over project documentation to the business
Terminating supplier contracts
Releasing project resources
Communicating the closure of the project to all stakeholders.